Agilefant: https://cloud.agilefant.com/IR/editProject.action?projectId=141705

Username: MedCheckPrototype@gmail.com

Password: MedCheck

- Product Vision:

  - The MedCheck application confirms if FDA approved drugs are safe for you to take.  Just enter the drug name or scan the drug barcode that you want to check, input your allergens, age, and/or pregnancy status and you will see your personalized results.

- Product Roadmap of Thematic User Story:

  - As a consumer of drugs, I want to see a prototype application that helps me make informed choices of the drugs that I/my family do/may consume.

- Release Planning of Release Level User Stories (Release 1: July 03, 2015):

  - As a consumer, I can easily look up drugs/medications and find out if they are safe for me and/or my family to take

- Sprint Planning of Sprint Level User Stories

  - Sprint 1 (June 18-12):

    - As a consumer with allergies that purchases medications, I want to be able to register with my allergy information

    - As a registered user that purchases medications for my family, I want to be able to include allergy information for my family

    - As a registered user, I want to check a medication against my saved information

    - As a Not Registered user, I want to see if a Medication is harmful to me

  - Sprint 2 (June 22-25):

    - As a registered user, I want to be able to indicate I've forgotten my password

    - As a registered and not registered user, I can submit questions

    - As a Registered and Not Registered User I can view the application DRAFT Policy

    - As a Registered and Not Registered User I can access a Help page

    - As a consumer, I can register and login with my Twitter account information

    - As a consumer, I can register and login with my Facebook account information

    - As a consumer, I can register and login with my Google account information

  - Sprint 3 (June 26-29)

    - As a Not Registered user, I want to see if a Medication is harmful to me by scanning medication barcode

    - As a registered user, I want to check a medication against my saved information by scanning medication barcode

    - As a Registered and Not Registered User I can provide App feedback

  - Sprint 4 (June 30-July 3)

    - As a Registered and Not Registered User I can access a video about how to use the site

- Daily Scrum

  - Conducted Daily at 9am and 5pm:

    - What are you going to work on today to support our sprint goals?

    - What did you accomplish today to support our sprint goals?

    - Do you have any issues/concerns/questions?